## Slide 1: 11.05.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Mounted sensors.
Ordered RFID tag holders
What to do?
Make mounting for camera.
Work on body
Work on RFID tags

## Slide 3: Electrical
Done.
Finished the Wiring
What to do?
Sleep
Create shorter USB-cables
Connect LCD and speeker

## Slide 4: Sensor
Done.
Working on image processing
Store location data
What to do?
Finish RFID program
Budget

## Slide 5: Software
Done.
Documentation
Working on getting picture into GUI
What to do?
Test car
Continue on GUI