## Slide 1: 25.01.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Tire and belts for protot. bought.
What to do?
Do a prototype of a car.
Continue with design.
Ármann transferred from electrical to mechanical group.

## Slide 3: Electrical
Done.
Motor and motor control.
What to do?
Work in fitting the motor in prototype
Talk to mechanical.

## Slide 4: Sensor
Done
Gathering info on sensors to order.
What to do?
Order the sensors.

## Slide 5: Software
Done.
Working on ROS.
Decided what solid state HD to order.
What to do?
Continue with ROS testing
Order Solid state HD.