## Slide 1: 14.02.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Building
What to do?
Waiting on belts

## Slide 3: Electrical
Done.
Talked to Hjalti Einarsson to help with motors.
Found power connectors
What to do?
Waiting on prototype to test motors.
Order motor control
Test motors

## Slide 4: Sensor
Done.
Ordered RFID´s
What to do?
Test IR and ultrasound sensors.

## Slide 5: Software
Done.
Working on ROS
Ordered solid state disk
Fit PC has been shipped
What to do?
Finish localization and software design
Continue working on ROS.