## Slide 1: 21.02.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Building wheels, front and back. Installed front and back wheels.
Made mobile prototype.
Start thinking about the final model.
Wait for news from electrical if the motors they have are good enough for use.

## Slide 3: Electrical
Done.
Connector board.
What to do?
Connect the motors and test.

## Slide 4: Sensor
Done.
Order sensors.
What to do?
Buy sensors

## Slide 5: Software
Done.
Working on ROS
Fit PC is ready.
Software design.
DOXIGEN ready.
What to do?
Working on localization
Continue working on ROS.