## Slide 1: 28.02.11
Scrum meeting

## Slide 2: Mechanical
Done.
Started working on the test stand and finding test area.
Working with sensor group to position the sensors.
What to do?
Work on the test stand.
Work with sensor to position the sensors.
Find/locate the testing area.

## Slide 3: Electrical
Done.
Made decision on the 12V battery.
Electrical schematic.
What to do?
What buttons to use.

## Slide 4: Sensor
Done.
Single pix. Cameras in house.
Working with mechanical to position sensors.
What to do?
Test the Single pix. Camera.
Localization software development.

## Slide 5: Software
Done.
Looking at ARDUINO.
Testing the solid state HD. Not working at the moment!!!!!! Still!!.
What to do?
Localization software development.
Keep in work on the solid state HD to get it to work.
Work on RFID with sensor.
Working on dummy control.