## Slide 1: 02.03.11
Scrum meeting

## Slide 2: Mechanical
Done.
Working on the test stand and finding test area.
Working with sensor group to position the sensors.
Working on the final design.
What to do?
Work on the test stand.
Work with sensor to position the sensors.
Working on the final design.

## Slide 3: Electrical
Done.
Made decision on the 12V battery.
Electrical schematic almost finished.
What to do?
What buttons to use.
By equp…
Wire sensor when mechanical is finished.

## Slide 4: Sensor
Done.
Testing heat sensors. The single pixel.
Working with mechanical to position sensors.
Tests on infrared sensors.
What to do?
Test the Single pix. Camera further.

## Slide 5: Software
Done.
Localization software development.
The solid state HD not working, going to get new one.
What to do?
Localization software development.