## Slide 1: 03.03.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Built test stand
Put IR sensors on
Working on final design
Looked at gears and castor wheels
What to do?
Put ultrasonic sensor
Continue with final design

## Slide 3: Electrical
Done.
Working on Electrical schematic
Bought people switches
Got batteries
What to do?
Finishing schematic
Drive straight without motor control

## Slide 4: Sensor
Done.
Not much from yesterday
What to do?
Work on single pixel sensor
Test sensors on car

## Slide 5: Software
Done.
Changed solid state disk
Working on localization program
Working on diagnostics system.
What to do?
Continue with the above.