## Slide 1: 07.03.11
Scrum meeting

## Slide 2: Mechanical
Done.
Test stand and finding test area finished.
Positioning the sensors done.
Working on the final design mostly done.
What to do?
Finish the design of the final movement parts.
Work on the final design.

## Slide 3: Electrical
Done.
Emegency button installed.
24 and 12v has been designed.
What to do?

## Slide 4: Sensor
Done.
Testing heat sensors. The single pixel. Not good results.
Been reading the data sheet frot the camera.
Doing error detection.
Still waiting for the readers.
What to do?

## Slide 5: Software
Done.
Trying ti get things to geather.
Rabbi working on the localiz.
What to do?