## Slide 1: 28.03.11
Scrum meeting

## Slide 2: Mechanical
Done.
Cut material in sizes, ready for assembly the frame.
Build a prototype for the rim.
The belts, barings and gears have been ordered.
Took the Solidwork class.
What to do?
Nothing, exams.

## Slide 3: Electrical
Done.
Working on the monitoring voltage ship.
Working on the electrical schem.
Monitors for battery voltage.
What to do?
Nothing, exams

## Slide 4: Sensor
Done.
Learning open CV, figure out how to detect shape.
Tested the encoders, they work!
Rabbi talked to Securitas and they are possibly going to let us have a thermal camera for testing, waiting for answ.
What to do?
Place the order for the videograbber and new infrared sensors.
Look into maping.

## Slide 5: Software
Done.
Made the fit pc wireless.
Made the wall follow test, works but need another.
Installed open cv on the fit pc.
What to do?
Start sql database.