## Slide 1: 04.05.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Work on RFID attachments
Started designing top
Working on encoders
What to do?
Work on design
encoders

## Slide 3: Electrical
Done.
Working on amplifier
What to do?
Work on charger
Continue on amplifier
Start the technical documentation

## Slide 4: Sensor
Done.
Worked on the camera
Started on the user manual
What to do?
Continue on camera data
Test SQL with RFID

## Slide 5: Software
Done.
Started working on making ROS start on its own
Made a test course
Got car started
Started testing the
What to do?
Work on PID