## Slide 1: 06.05.11
Scrumm meeting

## Slide 2: Mechanical
Done.
Working on top part design
Finished installing encoders
Doing experiments on RFID tags
What to do?
Finish design
Prepare top part

## Slide 3: Electrical
Done.
Encoders and IR sensor wiring
Got wifi entena
Making a circuit bracket
Arduino
What to do?
Technical documentation
Finish bracket

## Slide 4: Sensor
Done.
Got videos from Alcan
Image processing
What to do?
Work on the new images

## Slide 5: Software
Done.
PID
Encoders
Initialization script
What to do?
Try to do a loop in sólin