## Slide 1: 10.05.11
Scrum meeting

## Slide 2: Mechanical
Done.
Assembly the toppart and covers.
Mounted lights and buttons.
Start building around the LCD screen.
What to do?
Work on helping in the migration.
Look at tickets.

## Slide 3: Electrical
Done.
Working on the electrical documentation.
What to do?
Work on the electrical documentation.
Wire up all.

## Slide 4: Sensor
Done.
Working on the SQL.
What to do.
Work on the SQL.

## Slide 5: Software
Done.
Working on the PID.
Software documenttation.
Working on geting the map onto the user interf.
What to do?
PDI.
Look at pictures and videos and put to geather documenttation.
Look at the info and logging note in ROS.
Work on geting the map onto the user interf.