## Slide 1: 13.05.11
Scrum meeting

## Slide 2: Mechanical
Done.
Arnar went to the alumimnum smelter and put om some tags for the RFID.
Kiddi built camera mounting and putet the car togeather.
What to do?
Look at the tickets
Mount the camera mount.
Install LCD screen.
Work on the documentation.

## Slide 3: Electrical
Done.
Puted all in the car.
Built a plug for the ARDUINO.
What to do?
Work on the electrical documentation. And drawings.

## Slide 4: Sensor
Done.
Working on geting the RFID reader to communiucate with python through serila.
Tested the tags in the aluminum smelter, did not work.
Tested to find out foults in the tags.
Kristín wentr over the budget plan.
What to do.
Work on the documentation.
Work on getting the RFID reader to communiucate with python through serila.
Work in documentation.

## Slide 5: Software
Done.
Working on the PID in the aluminum smelter.
Wokring on the PID ar RU.
Working on the documentation.
Arman got the program to connect in database.
Made drawings of the smelter.
What to do?
Work on the PID.